- Meeting Minutes / Agenda Items

- General:

  - New Auto Insurance Cards should be coming in & when they do we need to make sure that the old ones are discarded, and the new ones are put into the trucks immediately.

  - Congratulations to Haley for passing the Virginia Licensing Test!!

  - Work on getting all Revenue from last month booked into Q1.

  - Any Supplies utilized – Please let Shannon know when you see there is only 1 or 2 left.

- HS&E:

  - Every Tuesday one safety policy will be chosen, and Corey will touch on the Key, Critical Components. (about 5 – 10 mins)

    - Next Tuesday will be Driving Safety.

    - Review the policy before Tuesday, you can submit questions to Corey that he can go over in the meetings.

    - The Acknowledgement will need to be signed that you understand the policy.

  - Next week the Fit to Work / Wellness Program will roll out.

    - You will need your ID and it may be helpful to have a list of your medications with you.

    - If you wear contacts or glasses, make sure you bring them with you.

    - May need to shave facial hair if you are required to do a Fit Test.

    - Val will schedule employees & provide the proper paperwork needed.

  - The medical facility in Broussard does not have N95’s onsite, you may need to bring one from the office.

- Mechanical

- Projects:

- CAVA – Baton Rouge, LA (Provide Temp. Heat) / Seth

- Quote Submitted - Changed Electrician to Breaker Breaker.

- Pizza Hut – Delhi

- SL will be self-performing this project Friday night.

- Budderfly Contract Approved and Executed. (Energy Management Co) - Mechanical

- Waiting to hear back from Loinsworth.

  - Sonic has no obligation to Budderfly for the PM’s.

- CAVA – Perkins Row (Water Intrusion) / Eddie (267437750-MC)

- NTE Not yet Approved.

- Prospect:

- Sonic – Kaplan / Seth (Quoted @ $320,000.00)

- We will do all the work. (Walls, Roof,….)

- State of LA has a Remodel Budget that all stores utilize. Kaplan Store needs a lot of work.

- Sonic – Roof (3 Stores) / Seth

- State of LA has a Remodel Budget that all stores utilize, they will go over budget to see where to allocate the necessary funds.

- 2240 Ambassador Caffery Lafayette, La / Shopping Center (Cody) (SL241024-M)

- Have not received a call for repairs yet.

- New Business - Mechanical:

- Mechanical Action Items

| Action Items | Owner(s) | Deadline | Notes / Status |
| --- | --- | --- | --- |
| Get Shirts delivered to Tim. | Brittany |  | Seth will call Tim 3/22 |
| Create an SOP | SB / SR | WIP |  |
| Lock pad for Mechanical Cage | Cody | WIP | Cody is working on fabricating a holder for the lock system to scan the ID Cards. |
| Johnstone / 2nd Scanner – Ordered | Awilda | 3/8 | Waiting for it to come in. |
| Dollar General Information | Shannon | WIP | Waiting on a POC. |
| Walgreens HVAC Contract | Seth | WIP | Don sent inv. For Range Rd, Waiting on Rayne Quote. |
| Send Resumes & Passports to Tiffany | Tiffany |  | If you do not have a Passport, please let me know. |
| Field Edge Inventory update | Tiff /Riley |  |  |
| Plate for Allen’s Van came in. | George |  |  |

- Construction

- Projects:

- Oklahoma Project (Hospital) / Eddie (SL241006-C)

- Revised plans are being drawn up, should get in 2 – 3 weeks.

- Community Lone of America - Miami – / Eddie (SL241005-C)

- Passed Electrical, going get dimensions to get started.

- Need to Follow up w/ the Alarm Company.

- Possible submitted more frequent draws.

- Avalon of Hermitage – Nashville, TN / Scott (Eddie) (SL241007-C)

- The Demo contractor damaged the pillars & may have issues with the slab.

- ReNew Cantrell - Little Rock Arkansas / (Response & Construction / Scott) (SL241012-R)

- Owner’s Rep. filled by Engineer Firm.

- PTS of Pensacola / Eddie (SL241015-C)

- 5401 Corporate Woods Dr., Suite 300, Pensacola, FL 32504.

- Crunch Fitness – Frisco, TX – Eddie (SL2414020-C)

- 3865 Preston Rd. Frisco, TX 75034. (have not received plans)

- Complete & Invoiced & Waiting to hear back from Mark.

- Crunch Fitness – Plano, TX / Eddie (SL241021-C)

- 50,000 sq ft complete interior buildout / Waiting on plans 60-90 days expected.

- Sweathouz / Fulshear, TX (SL241022-C)

- Still in Review/Estimating. (1800 sq ft)

- Bid submitted – Waiting for a response. Will follow up this week.

- Crunch Fitness – Arlington, TX (SL241023-C)

- 1 Installed. 2nd had issues, will go back to location on the 26th.

- PT Solutions (HVAC Breaker) - Jacksonville, FL (SL241025-C)

- 12740 Atlantic Blvd, Suites 1 and 2 Jacksonville, FL 32225

- Received a verbal price, waiting on the invoice to bill. (Should get on Monday)

- PT Solutions – London, KY (SL241032-CM)

  - 1914 State Highway 192 London, KY

  - Full build out / Vacant building – 140 sq ft / 4 weeks to complete.

  - Linda is requesting 3 bids each & this was not previously discussed.

    - Per Scott – We will not provide the 3 bids.

  - She is not responding to his calls or emails.

- Storage Building – 293 Jefferson St. (SL241034-C)

- Vermilion Athletic Center – Kaplan (SL241035-C)

  - Quote contains all 3 locations on one.

- Vermillion Fence Project / (SL241036.1-C)

- 1305 Wildcat Dr. Abbeville, La 70510

- Vermillion Fence Project / (SL241036.2-C)

- 805 S. Broadway St. Erath, La 70533

- Vermillion Fence Project / (SL241036.3-C)

- 901 Main St. Gueydan, La 70542

- Vermillion Fence Project / (SL241036.4-C)

- 200 E. Pirate Lane Kaplan, La 70548

- Vermillion Fence Project / (SL241036.5-C)

- 12419 LA-699 Abbeville, La 70510

- Vermillion Fence Project / (SL241036.6-C)

- 11609 LA-699 Maurice, La 70555

- PT Solutions – Vienna, VA (SL241037-C)

- Interior remodel / Jay has permit in hand. They want a Bid by next Friday, April 5.

- Spoke with HVAC & Electrical company to get prices & Still Need a plumber.

- Pizza Hut /n Deridder, LA (2201679-MC

- 1319 N Pine St. / Rebuild Canopy & Clearence Bar

- Prospects:

- Ashton Ridge - Clarksville, TN / PROSPECT (SL241009-C)

- $12 - $15 Million / 10 Buildings, Multi-Family Units with various degrees of damage from a Tornado.

- Sweathouz - Dayton, Ohio (No # Assigned)

- Reached out to Brandon for an address verification.

- We will need to generate a Contract with Franchisee.

- Sweathouz - Cincinnati, Ohio (No # Assigned)

- Broussard Police Station (SL241038-C)

- Pre Bid Meeting April 11th.

- Bayou VIsta Capital Improvements and Construction

- 1333 Belleview St, Bayou Vista, LA 70380

- In Estimation, Project Bids May 2nd 2024.

- New Business - Construction:

- Construction Action Items

| Action Items | Owner(s) | Deadline | Notes / Status |
| --- | --- | --- | --- |
| Vendor Names & Contacts to Scott | Scott | 2/9/24 | L&W (Set up w/ John’s Creek Location), Interior Exterior Supply, Lowes & Home Depot. WIP |
| Reach out to Past Due A/R accounts | Haley |  | Roderick emailed their AP for an update & asked if there are issues. He CC’d Seth. |
| Invoice PTS for Breaker Project. SL241025-C | Haley | WIP | Per Eddie Received on last Tuesday. 4/2/24 Haley to Capture in Q1. |
| Sent Client Waiver to Scott | Haley |  |  |
| PTS – London Ky Permits (Elect., Mech, Plumbing | Seth | WIP |  |

- Response

- Projects:

- Pensacola Area – Potential Project / Scott (SL241008-R)

- Waiting to receive the contract back.

- Restore Louisiana (New Shelter in Place Program) / Scott & Danny V. (SL241010-R)

- Contract signed & returned; we are waiting for the 1st WO to be issued.

- Lemoine found issues with the insurance & they have to reissue.

- Sterling Breeze – Panama, FL (SL241016-R)

- (Respond – Construction – Mechanical) / ~ $30 - $40 Million all in.

- Working on a Lifting Plan.

- Working on the Mitigation Plan.

- Restore Masters (New Orleans/Gretna) (8945-R)

- Cody quoted @ about $125,000.00.

- Jatinder Singh - (Hotel / Native Indian Museum) (SL241018-R)

- 2201 SW Railroad Ave. Hammond, LA 70403.

- The policy is with Chub / Hale damage / $25 Mill all in.

- Office Building - (SL241033-R)

- 620 Morrison Hammond La. / $1.6 Mill in coverage.

- Ready to sign the Contract but wants it done in person.

- Will need to make a Demo & Remodel Plan.

  - Eddie will reach out to a contractor in Lafayette who has a FL License.

- PT Solutions – Luling, LA (SL241027-R)

- 12371 US 90, Suite D, Luling, La 70070

- Quote Submitted last week, no response yet.

- Jay is not happy & mentioned that he heard that payment terms are Net 60.

- Dominos – Pineville, LA (52720427-MR)

  - 1409 Military Hwy Pineville, La 71360.

  - Moisture & Duct & pipe issues.

- Vermillion Parish School Board / Storage Building (SL241029-R)

  - Mold Remediation.  15 x 20 Building.

  - Estimate to be completed.

- Sonic – Perkins Rd. Baton Rouge, LA (SL241030-R)

  - Mold in Entire Attic. Worse than initially thought.

  - May require the store to shut down for a few days.

  - This information needs to be sent to Jeremy in writing.

- Sonic – Pinhook (2023130-MR)

  - 616 W Pinhook Rd. Lafayette, La / Estimating

- Kaplan High School (SL241031-R)

  - 200 E. Pirate Lane, Kaplan, La 70548.

  - Mold Remediation.

- Prospects:

- ReNew Cantrell - Little Rock Arkansas / (Response & Construction / Scott) (SL241012-R)

  - Ralph will discuss with the owners.

- IOWA Project – SL241014-R (Waiting on update from GGG)

- New Business - Response:

- Recovery efforts in Acapulco (Cat 5) / Oct. 2023

- Public Adjuster is out of Dallas – Looking for mitigation effort individuals.

- Carriers are looking for assistance.

- We need to research the exclusions, Laws, & Insurance Policies there.

- Response Action Items

| Action Items | Owner(s) | Deadline | Notes / Status |
| --- | --- | --- | --- |
| Designated Receiving Area | Awilda | WIP | By Door with Doorbell - DONE |
| Get with Shannon to order the Doorbell | Cody |  |  |
| Calibration of Meters | Awilda | WIP | Has a meeting scheduled for Wednesday. |
| Locate Convertible Ladders | Cody | WIP |  |
| Storage Facility – Go Through | Jose | WIP |  |
| Command Trailer Inventory – Remove items | Awilda |  |  |
| Pick up Paint from CAVA & get it tinted to the correct color | Cody | WIP |  |
| Get 8 – 5 Gal Buckets with Lids from C&G | Awilda |  |  |
| Price to Replace Roll Up Door on Box Truck | George |  |  |
| Did Truck # 109 get its plate | George |  |  |
| Supply Truck w/ tools needed to operate | Jose |  |  |